# MVP, Roadmap, and Success Metrics

MBA ZG583 — Management of AI Products — Capstone Assignment | Student: Bhandare Kiran Arun Madhuri | Roll No: 2024BC26620

# MVP Definition

A working prototype that: (1) ingests a fixed control list for ISO 27001 Annex A, (2) ingests a small sample evidence set, (3) produces a control-to-evidence match table with confidence scores and rationale text, and (4) lets a reviewer accept/reject each match. This is the minimum version that proves the core value — faster, more consistent evidence triage — without needing live system integrations.

# Feature Prioritization

| Feature | User Value | Effort | Confidence | Priority |
| --- | --- | --- | --- | --- |
| Control-evidence matching engine | High | Medium | Medium | P0 |
| Confidence scoring + rationale | High | Medium | Medium | P0 |
| Reviewer accept/reject UI | High | Low | High | P0 |
| Gap queue with owner assignment | Medium | Low | High | P1 |
| Multi-framework support | Medium | High | Low | P2 |
| Live system integrations (IAM, cloud console pulls) | High | High | Low | P2 |

# Roadmap

## Phase 1 — Prototype (this capstone)

Single framework, synthetic evidence set, core matching + review loop, run locally/as a script or simple UI.

## Phase 2 — Pilot

Run against one real audit cycle for one team, with real (access-controlled) evidence, human review on every output, measure time saved vs. the prior manual process.

## Phase 3 — Scale

Add additional frameworks (SOC 2, internal governance policies), add live system connectors so evidence does not need manual upload, and add an auditor-facing review portal.

# Success Metrics

| Type | Metric |
| --- | --- |
| Product metric | Time to first complete control-to-evidence mapping per audit cycle (target: reduce from days to hours) |
| Business metric | Number of audit findings attributable to missing/mismatched evidence (target: reduction cycle over cycle) |
| Trust / guardrail metric | Reviewer override rate on AI suggestions (tracked, not minimized to zero — a healthy override rate signals reviewers are actually scrutinizing, not rubber-stamping) |