# Ethics, Governance, and Risk Note

MBA ZG583 — Management of AI Products — Capstone Assignment | Student: Bhandare Kiran Arun Madhuri | Roll No: 2024BC26620

# Key Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| False sufficiency | AI marks evidence as satisfying a control when it does not, creating a false sense of audit readiness. | Every "sufficient" label still requires human accept before status changes; rationale is always shown for verification. |
| Missed evidence (false gap) | AI fails to find evidence that actually exists, in an unfamiliar format. | Manual "mark as matched" override always available; gap queue is reviewed by a human, not auto-closed. |
| Reviewer over-trust / automation bias | Reviewers rubber-stamp AI suggestions without real scrutiny — a known failure mode in manual audits already. | Track and periodically review override rates; surface rationale prominently rather than a bare accept button; treat a near-zero override rate as a warning sign, not a success metric. |
| Sensitive data exposure | Evidence artifacts (configs, access logs) are sensitive; sending them to an external LLM API creates data-handling risk. | Role-restricted access to the tool; prefer redacted excerpts/metadata over raw sensitive content in prompts where feasible; use an enterprise API with a data-processing agreement and no training on submitted data. |
| Model/vendor dependency | Core matching quality depends on a third-party LLM provider's availability and behavior. | Fallback to a manual checklist view if the AI service is unavailable (Section 03); avoid hard-coding to a single provider's API where practical. |

# Governance and Oversight

- Every control's final audit-ready status is set by a named human reviewer, never by the AI alone.

- All AI-suggested matches, rationales, and reviewer decisions (accept/reject/reassign) are logged, so the evidence package is itself auditable — who confirmed what, and why.

- Confidence thresholds and the human-review requirement are configuration, not something a user can silently disable, to prevent well-intentioned shortcuts from becoming unsupervised submissions.

# Fairness / Bias Considerations

The main fairness concern here is not demographic bias but consistency bias — the AI should apply the same matching standard to every control and every reviewer's evidence, rather than being more lenient for some systems/teams than others due to how their evidence happens to be formatted. This is checked qualitatively during evaluation (Section 05) by testing the same control against differently-formatted but equally valid evidence.

# What Happens When the Model Is Wrong

A wrong "sufficient" label that a reviewer fails to catch could result in an actual audit finding — the same downside as today's manual process, not a new category of risk, provided the human-review step is not bypassed. The mitigation is procedural (mandatory review, visible rationale, logged decisions) rather than purely technical, because no matching model will be perfectly accurate.